Minnesota Technology Education Corporation

Meeting Minutes April 1, 2025

In attendance: Kent Robbins, Sally Westby, Jon Westby, Mark Hotzler, Shawn Fondow, Sam St. Pierre

Call to order at 4:00 pm

Approval of Agenda – Shawn motion to approve, Sally seconded.

Approval of Election Board Meeting Minutes from October 2, 2024, Mark motion to approve, Sally seconded, all approved.

YTD Financial – Sam reviewed the financial report that had been sent out with the meeting notice. The finances reflect operations from July 1, 2024, thru March 31, 2025.

Property Reports

Bathroom renovations were completed, ended up replacing original air dryers with quiet ones due to noise.

Roof issues – went thru a roof inspection which identified numerous points of water infiltration and proposals to do a combination of repairs and gave replacement at the cost of approximately $52,000.00.

Internal/external painting – MTS asked if we would consider paying for repainting the entire interior of the building. They are working with new color schemes and some of the rooms just need to be repainted.  Management has been looking at repainting some of the exterior due to damage caused by the roof leaks. Cost of doing the interior is $42,570.00.

Mark made a motion to approve roof and painting not to exceed $110,000.00, sally seconded, all approved.

Sam will evaluate the exterior painting, if we can only do 1 or 2 walls, we will stay with that, do the entire building if necessary.

We will attempt to set up an in person at the building meeting in November.

Motion to close – Sally, Jon seconded, all approved at 4:40 pm.